Scrum Call 1: Technical Planning & Initial Development

Public Transport Ridership Analysis Dashboard (TransitPulse)

| Project Name: | Public Transport Ridership Analysis Dashboard (TransitPulse) |
| --- | --- |
| Sprint Cycle: | Sprint 1 — Foundation, Data Architecture & Initial Pipeline |
| Date & Status: | October 28, 2026 ¦ Approved & Initial Milestones Completed |
| GitHub Repository: | https://github.com/TARUN-RKD/public-transport-dashboard |
| Live Deployment: | https://public-transport-dashboard.vercel.app/ |

1. Objective of Scrum Call 1

The primary objective of Scrum Call 1 was to establish the comprehensive implementation approach, review project specifications, break down deliverables into discrete development tasks with team allocations, verify local and cloud runtime dependencies, and review initial implementation progress while resolving early technical blockers.

2. Review of Problem Statement & Expected Outcomes

2.1 Problem Statement

Municipal transit authorities and transport planners struggle with delayed, fragmented ridership data, preventing timely detection of peak congestion bottlenecks, fleet imbalance, and route inefficiencies. The objective of this project is to develop an end-to-end, high-performance analytics dashboard that ingests historical transit telemetry, performs automated aggregations, and delivers real-time visual intelligence.

2.2 Expected Project Outcomes

Deterministic Telemetry Generator: Create a synthetic data generation script producing 10,000 transit events across 365 calendar days with dual rush-hour commuter windows.

FastAPI Backend Analytics: Develop sub-50ms REST endpoints for time-series trend analysis, peak vs off-peak comparison, and top route/station rankings.

Multi-Layer Data Storage: Automate exports across raw CSV, multi-sheet formatted Excel (openpyxl), and an indexed SQLite database (database.db).

Interactive Dark Mode UI: Build a responsive React (Vite) + Tailwind CSS dashboard with 4 KPI cards, Recharts visualizations, and interactive filtering.

Publication-Ready Visualizations: Implement a server-side headless Matplotlib engine rendering 150 DPI dark-mode PNG charts encoded in Base64.

Vercel Serverless Deployment: Deploy on Vercel's free tier with synchronized client-server builds and zero custom environment dependencies.

3. Finalized Technical Architecture & Dataset Schema

3.1 Architectural Stack

A decoupled monorepo architecture was selected. The backend is implemented in Python FastAPI for high-speed asynchronous request handling and serverless Vercel execution. The frontend is built with React 18, Vite, and Tailwind CSS, utilizing Recharts for interactive UI graphics and Matplotlib on the backend for static high-resolution analytical plots.

3.2 Standardized Dataset Schema (10,000 Records)

| Field Name | Data Type | Permitted Range / Format | Analytical Purpose |
| --- | --- | --- | --- |
| timestamp | ISO-8601 String | YYYY-MM-DD HH:MM:SS (2026) | 365-day temporal tracking |
| route_id | String | R-101 to R-110 (10 Corridors) | Route demand & distribution ranking |
| station_id | String | S-01 to S-20 (20 Terminals) | Station congestion & boarding analysis |
| passenger_count | Integer | >= 5 (Weighted distribution) | Commuter vehicle density metric |
| is_peak | Binary (0/1) | 1 = Rush Hour, 0 = Off-Peak | Binary peak window classification |

4. Task Allocation Matrix & Responsibilities

| Module | Task ID | Task Description | Assigned Role | Status |
| --- | --- | --- | --- | --- |
| Data Layer | DAT-01 | Synthetic data generator (10,000 records) | Data Engineer | Completed |
| Data Layer | DAT-02 | Indexed SQLite DB & multi-sheet Excel report | Database Engineer | Completed |
| Backend API | API-01 | FastAPI endpoints & Pandas data aggregation | Backend Engineer | Completed |
| Backend API | API-02 | CSV & Excel live streaming download endpoints | Backend Engineer | Completed |
| Visualization | VIS-01 | Server-side headless Matplotlib dark plots | Data Specialist | Completed |
| Visualization | VIS-02 | Jupyter & Google Colab EDA notebook | Data Analyst | Completed |
| Frontend UI | UI-01 | Responsive Dark Mode Dashboard & Recharts suite | Frontend Engineer | Completed |
| DevOps / CI | OPS-01 | Vercel zero-config build & GitHub automation | DevOps Engineer | Completed |

5. Development Environment Verification

The development environment and library toolchains were audited and validated:

Python Toolchain: Python 3.14.6 in an isolated virtual environment (`venv`) with dependencies fastapi, uvicorn, pandas, numpy, matplotlib, and openpyxl.

Frontend Toolchain: Node.js v26.10.0 and npm 11.19.1 with React 18, Vite 5, Tailwind CSS, Recharts 2, Lucide Icons, and Axios.

Deployment Verification: Root vercel.json pre-configured with explicit build command (`cd frontend && npm install && npm run build`) and Python serverless rewrites (`/api/*` -> `api/index.py`).

6. Initial Implementation Progress & Blockers Analysis

6.1 Progress Summary

All foundation deliverables for Sprint 1 have been completed ahead of schedule. The dataset of 10,000 records has been generated and validated. The FastAPI backend is operational with 12 endpoints. The responsive React frontend compiles in 1.34s with zero errors. The project has been committed and pushed to GitHub (https://github.com/TARUN-RKD/public-transport-dashboard).

6.2 Technical Blockers & Implemented Solutions

| Identified Technical Blocker | Potential Impact | Implemented Resolution |
| --- | --- | --- |
| Matplotlib GUI crash in headless serverless runtime | API crashes when attempting to render display windows | Enforced headless 'Agg' backend; rendered directly to in-memory BytesIO streams encoded as Base64. |
| Frontend-Backend routing collisions on Vercel | SPA router captures /api/* requests causing 404 errors | Configured explicit routing rewrites in vercel.json prioritizing Python functions prior to SPA catch-all. |
| Daily growth rate volatility from weekend dips | Extreme percentage spikes skewing KPI trends | Applied bounded clipping [-50%, +50%] in Pandas before computing the harmonic mean daily growth. |

7. Sign-Off & Next Steps

Sprint 1 deliverables have been fully satisfied. The engineering team has scheduled Scrum Call 2 to review live Vercel deployment metrics, execute automated end-to-end tests, and conduct user acceptance testing.