Scrum Call 2: Core Development & Implementation

Public Transport Ridership Analysis Dashboard (TransitPulse)

| Project Name: | Public Transport Ridership Analysis Dashboard (TransitPulse) |
| --- | --- |
| Sprint Cycle: | Sprint 2 — Core Engine Implementation, Analytics Pipeline & Feature Verification |
| Date & Status: | October 29, 2026 ¦ Core Functionality Implemented & Validated |
| GitHub Repository: | https://github.com/TARUN-RKD/public-transport-dashboard |
| Live Deployment: | https://public-transport-dashboard.vercel.app/ |

1. Meeting Objective

The objective of Scrum Call 2 was to evaluate substantial progress on the project's core functionality, review previous sprint deliverables, guide technical implementation across Data Analytics, Statistical Modeling, and AI Telemetry, review real backend/frontend outputs, resolve technical blockers, and confirm working deliverables.

2. Review of Previous Tasks (Scrum Call 1 Follow-up)

| Previous Task ID | Target Deliverable | Evaluation Outcome | Status |
| --- | --- | --- | --- |
| DAT-01 | Synthetic 10k data generator | Generated 10,000 records across 10 routes and 20 stations for 365 days | Verified |
| DAT-02 | Indexed SQLite DB schema | Created data/database.db with B-tree indexes on route, station & time | Verified |
| DAT-03 | Multi-sheet Excel workbook | Generated data/ridership_report.xlsx with 4 analytical sheets | Verified |
| API-01 | FastAPI analytical processor | Implemented api/data_processor.py for Pandas slicing & KPI calculations | Verified |
| UI-01 | React + Vite + Tailwind setup | Established responsive Dark Mode SPA with Recharts suite | Verified |
| OPS-01 | Vercel serverless configuration | Pre-configured vercel.json for Python serverless functions | Verified |

3. Core Component Implementation Details

3.1 Data Analytics: Cleaning, Aggregation & Visualizations

A robust Pandas processing engine was implemented in api/data_processor.py. It automatically cleans and casts timestamps, extracts temporal features (hour, day, weekday/weekend), and applies vectorized masking for route and date range filters. It aggregates KPI summaries, peak versus off-peak ratios, time series data, and top-5 route/station demand rankings. Additionally, it drives automated multi-sheet Excel generation (openpyxl) and live CSV/Excel streaming endpoints.

3.2 Machine Learning & Statistical Modeling Pipeline

The synthetic data generator models commuter behavior using a capacity and stochastic noise formula:
P = max(5, floor(C_base * M(t) * W_r * W_s + epsilon))
where C_base = 35 passengers, M(t) is the peak multiplier (2.4-3.0 in peak, 0.4-0.6 night owl), W_r and W_s are route and station popularity weights, and epsilon ~ N(0, 10). For trend smoothing, a 7-day Simple Moving Average (SMA_7) is calculated, and day-over-day growth rates are bounded to [-50%, +50%] to prevent single-day volatility skewing operational KPIs.

3.3 Advanced AI & Telemetry Visualizations

Dual-engine visualizations were deployed: (1) Client-side Recharts for dynamic responsive interaction (Line, Area, Bar, and Donut SVG charts), and (2) Server-side headless Matplotlib (Agg backend) rendering 150 DPI dark-mode PNG charts encoded in Base64 for viewing in the modal and high-resolution export.

4. Code & Actual Output Verification

Backend data processing and frontend compilation outputs were reviewed and verified:

Dataset Verification Summary (10,000 Records): • Total Cumulative Passengers: 523,801 pax across 10,000 trips • Busiest Transit Route: R-101 (Red Line Metro) with 91,129 passengers (1,385 trips) • Peak Congestion Window: 19:00 - 20:00 (Evening Peak) • Peak vs Off-Peak Volume: 37.6% Peak (196,730 pax) vs 62.4% Off-Peak (327,071 pax) • Average Boardings per Trip: 52.4 pax / vehicle run • Day-over-Day Growth Rate: +3.08% average velocity • Vite Frontend Build: 2,433 modules transformed, 0 errors, built in 1.34s

5. Technical Blockers Resolved During Sprint 2

| Identified Blocker | Root Cause | Implemented Resolution |
| --- | --- | --- |
| Matplotlib Memory Buffer Leaks | Figures kept open across multiple API calls | Enforced explicit plt.close(fig) after every buffer read |
| Concurrent Filter Race Conditions | Rapid date/route filter changes causing UI state lag | Consolidated API calls inside useCallback with Promise.all |
| Streaming Binary Header Conflicts | Browsers treating Excel/CSV streams as raw text | Configured Starlette Response with exact MIME types and attachment headers |
| Mobile Re-render Frame Drops | High density SVG points slowing mobile browsers | Configured minTickGap={30} and dot={false} on time-series charts |

6. Core Task Matrix & Upcoming Sprint 3 Assignments

| Task ID | Component | Task Description | Assigned Role | Status |
| --- | --- | --- | --- | --- |
| CORE-01 | Data Pipeline | 10k records dataset generation & SQLite indexing | Data Engineer | Complete |
| CORE-02 | Analytics Engine | Pandas aggregations, moving averages & growth rates | Backend Engineer | Complete |
| CORE-03 | REST Endpoints | 12 FastAPI endpoints with CORS & validation | Backend Engineer | Complete |
| CORE-04 | Excel/CSV Exports | Streaming binary download endpoints | Backend Engineer | Complete |
| CORE-05 | Visualizations | Server-side headless Matplotlib plot generator | Data Specialist | Complete |
| CORE-06 | Frontend UI | Responsive Dark Mode SPA with Recharts suite | Frontend Engineer | Complete |
| QA-01 | Quality Assurance | Cross-browser mobile/tablet/desktop verification | QA Engineer | Scheduled |

7. Deliverable Sign-Off

The core functionality of the Public Transport Ridership Analysis Dashboard has been fully implemented, verified, and demonstrated with working outputs across the data generation layer, FastAPI backend engine, and React frontend interface.